INTERNAL USE ONLY: Not for client or external distribution

Incident Response Post-Mortem

| Incident Reference | IR-CMSG-20251218 |
| --- | --- |
| Client | Consolidated Messengers (redact for wide distribution) |
| Incident Date Range | December 16–17, 2025 |
| Detection Date | December 17, 2025 (spam-report support ticket) |
| Containment Date | December 17, 2025 |
| Post-Mortem Date | [within two weeks of closure] |
| Facilitator | [Facilitator Name] |
| Attendees | [Responder names / roles] |
| Distribution | Internal, [team/department] |
| Classification | INTERNAL USE ONLY: Not for client or external distribution |

# 1. Incident Summary

A phishing-driven BEC hit Consolidated Messengers on December 17, 2025. gutierrez2 was compromised via a “Fourlane” phishing page, then an internal blast spread to three more accounts. We reset the four accounts, removed the concealment rule, and purged the phishing messages tenant-wide. One purge (garcia2) failed transiently and needs a re-run. Full findings are in the investigation report (Ref IR-CMSG-20251218).

# 2. Response Timeline

Our actions and information received (not the attacker's timeline). Times in UTC.

| Timestamp (UTC) | Who | Event | Notes |
| --- | --- | --- | --- |
| 2025-12-17 | Client / Helpdesk | Ticket: spam reported from gutierrez2 | Trigger |
| 2025-12-17 | Responder | Reset passwords on 4 accounts; removed inbox rule “..” | Initial triage |
| 2025-12-17 | Responder | Purged Fourlane inbound and internal blast (36 items / 20 mailboxes) | Eradication |
| 2025-12-17 | Responder | garcia2 purge transient error, flagged for re-run | Open item |
| 2025-12-18 | Responder | Follow-up correlation confirmed no further compromise; report delivered |  |

# 3. What Went Well

- Initial triage was fast: four accounts reset and the concealment rule removed the same day.

- Follow-up correlation gave a defensible “no further compromise” conclusion.

- We identified the inbound entry vector (“Fourlane”) and purged it, not just the internal blast.

# 4. What Did Not Go Well

- One purge (garcia2) returned a transient error and was not immediately re-run, leaving an open verification item.

- No MFA meant automated tooling could authenticate freely and propagate.

- Detection depended on a user spam report, after the internal blast had already spread.

# 5. Where We Got Lucky

- The ortiz3 access attempt failed; had it succeeded, the spread would have been wider, and nothing we did caused that failure.

- The actor propagated rather than pursuing wire fraud; the same foothold could have driven financial fraud quietly.

# 6. Root Causes of Response Gaps

| Surface Problem | Underlying Cause (5-Whys) | Category |
| --- | --- | --- |
| Accounts phished and spread | No MFA to block automated sign-ins | Environment |
| Undetected until spam report | No inbox-rule or mass-send alerting | Tooling |
| Open verification item | No purge-success re-check on transient errors | Process |

# 7. Action Items

| # | Action | Owner | Due | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Re-run garcia2 purge and confirm removal | [Owner] | [+2 days] | High | Open |
| 2 | Enforce MFA tenant-wide; add Conditional Access blocking automated clients | [Owner] | [+14 days] | High | Open |
| 3 | Add alerts: new inbox rules; mass-send spikes | [Owner] | [+21 days] | High | Open |
| 4 | Add purge-verification step to closure checklist | [Owner] | [+14 days] | Medium | Open |

# 8. Tooling and Playbook Changes

## 8.1 Scripts and Tools

- Add a purge-result verifier that flags transient errors and prompts a re-run before closure.

## 8.2 Playbook and Runbook Updates

- For internal-blast BEC, always trace and purge the inbound entry message, not just the outbound blast.

## 8.3 Detection and Alerting

- Alert on inbox-rule creation.

- Alert on mass-send activity (N messages in M seconds).

## 8.4 Documentation

- KB: multi-account BEC scoping via sign-in + risk-detection correlation, owner [Owner].

# 9. Training and Knowledge Gaps

- Reinforce caution with links in messages that appear to come from internal colleagues, since that is how this spread.

# 10. Client Relationship Notes

- Client opened a clear ticket quickly; maintain the fast helpdesk-to-security handoff.

- Track the garcia2 purge re-run to closure and confirm with the client.

# 11. Response Metrics

| Dwell time (compromise to detection) | ~ hours (same day) |
| --- | --- |
| Accounts confirmed compromised | 4 |
| Accounts targeted-not-compromised | 1 (ortiz3) |
| Internal blast | ~21 messages in ~75s |
| Purge | 36 items / 20 mailboxes (garcia2 re-run pending) |
| Persistence artifacts found | 1 inbox rule |
| Confirmed financial loss | $0 |

# 12. Open Questions

- Which user submitted credentials to the “Fourlane” page? Inferred from timing, not directly proven.

- Did the garcia2 re-run fully remove all copies? Pending confirmation.

# 13. Follow-Up Schedule

| Checkpoint | Date | Owner | What to Review |
| --- | --- | --- | --- |
| 30 days | [date] | [Owner] | Confirm garcia2 purge, MFA enforcement, and alerting are live |
| 60 days | [date] | [Owner] | Review enterprise-app cleanup (e.g., PERFECTDATA SOFTWARE) |
| 90 days | [date] | [Owner] | Verify no recurrence; review Conditional Access posture |

# 14. References

- Investigation Report, Consolidated Messengers, v1.0, December 18, 2025 (Ref IR-CMSG-20251218).

- Attestation Letter (if issued), December 18, 2025.

- Ticket / Case: IR-CMSG-20251218.

# Revision History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| 0.1 | [within two weeks of closure] | [Facilitator] | Initial draft from post-mortem meeting. |
| 1.0 | [within two weeks of closure] | [Facilitator] | Final; action items tracked separately. |